|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 18 | | | | |
| **Project Title** | Business to Business Platform | | | | |
| **Supervisor’s Name** | Miss. Sanduni Thrimahavithana | | | | |
| **Co-Supervisor’s Name** | Mr Akila Gamage | | | | |
| **Group Meeting Number** | 02 | **Date** | | 6/14/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Took the 2nd and 3rd meeting with the supervisor madam. 2. Finalize the project and the project scope. 3. Gathered more requirements and finalized the requirements. 4. Started drawing the prototype version of use case diagrams. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. H L Harith Iduwara | * Finalize the project scope. * Started drawing initial versions of the use case diagrams. | | | | |
| 1. V D L Wathsala Vithanage | * Started drawing initial versions of the use case diagrams. * Gathered more requirements and finalized the requirements. | | | | |
| 1. D G Hansika Kumari | * Gathered more requirements and finalized the requirements. * Started drawing initial versions of the use case diagrams. | | | | |
| 1. S S Malsha | * Gathered more requirements and finalized the requirements. * Started drawing initial versions of the use case diagrams. | | | | |
| **Meeting Outcomes** | | | | | |
| * There was an issue with finalizing the project requirements. * Got advice from the supervisor madam to finalize the project and get it cleared. * Got advice to draw use case diagrams and others. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| [1]. H L Harith Iduwara | * Complete drawing use case diagrams, activity diagrams for the Buyer. * Complete the proposal document. * Suggest a good name for the system. | | | | |
| [2]. V D L Wathsala Vithanage | * Complete drawing use case diagrams, activity diagrams for the Seller. * Complete the proposal document. | | | | |
| [3]. D G Hansika Kumari | * Complete drawing use case diagrams, activity diagrams for the Admin. * Complete the proposal document. | | | | |
| [4]. S S Malsha | * Complete drawing use case diagrams, activity diagrams for the Super Admin. * Complete the proposal document. | | | | |
| **Any Other Notes** | | | | | |
| Second meeting with supervisor madam  .  Team Members. | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1). H L Harith Iduwara | | | 19000601 | | . |
| 2). V D L Wathsala Vithanage | | | 19001802 | |  |
| 3).D G Hansika Kumari | | | 19000741 | |  |
| 4). S S Malsha | | | 19000901 | |  |