| Group No | 18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Business to Business Platform |  |  |  |  |
| Supervisor’s Name | Miss. Sanduni Thrimahavithana |  |  |  |  |
| Co-Supervisor’s Name | Mr Akila Gamage |  |  |  |  |
| Group Meeting Number | 02 | Date |  | 6/14/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Took the 2nd and 3rd meeting with the supervisor madam. - Finalize the project and the project scope. - Gathered more requirements and finalized the requirements. - Started drawing the prototype version of use case diagrams. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - H L Harith Iduwara | - Finalize the project scope. - Started drawing initial versions of the use case diagrams. |  |  |  |  |
| - V D L Wathsala Vithanage | - Started drawing initial versions of the use case diagrams. - Gathered more requirements and finalized the requirements. |  |  |  |  |
| - D G Hansika Kumari | - Gathered more requirements and finalized the requirements. - Started drawing initial versions of the use case diagrams. |  |  |  |  |
| - S S Malsha | - Gathered more requirements and finalized the requirements. - Started drawing initial versions of the use case diagrams. |  |  |  |  |
| Meeting Outcomes |  |  |  |  |  |
| - There was an issue with finalizing the project requirements. - Got advice from the supervisor madam to finalize the project and get it cleared. - Got advice to draw use case diagrams and others. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| [1]. H L Harith Iduwara | - Complete drawing use case diagrams, activity diagrams for the Buyer. - Complete the proposal document. - Suggest a good name for the system. |  |  |  |  |
| [2]. V D L Wathsala Vithanage | - Complete drawing use case diagrams, activity diagrams for the Seller. - Complete the proposal document. |  |  |  |  |
| [3]. D G Hansika Kumari | - Complete drawing use case diagrams, activity diagrams for the Admin. - Complete the proposal document. |  |  |  |  |
| [4]. S S Malsha | - Complete drawing use case diagrams, activity diagrams for the Super Admin. - Complete the proposal document. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Second meeting with supervisor madam . Team Members. |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| 1). H L Harith Iduwara |  |  | 19000601 |  | . |
| 2). V D L Wathsala Vithanage |  |  | 19001802 |  |  |
| 3).D G Hansika Kumari |  |  | 19000741 |  |  |
| 4). S S Malsha |  |  | 19000901 |  |  |